PRODUCT REQUIREMENTS DOCUMENT

DemandMap v2.0

Explorer Upgrades, Data Overlays & Weekly Planning

April 4, 2026

Dan Mathis  |  DemandMap Product

Status: DRAFT  |  Version 1.0

# 1. Problem Statement

DemandMap currently gives users a powerful demand-scored map of NYC census blocks, a single time-window filter, and a click-to-build route workflow. But compared to the original Coffee-Planner prototype, several high-value exploration features were dropped during the rebuild: multi-layer map coloring modes, data-filter overlays (foot traffic heatmaps, event density, competitor gap scoring), and visual planning tools that helped users quickly spot and act on opportunity clusters.

The result is an app that shows demand but underserves two critical workflows: (1) discovery — exploring the city through multiple analytical lenses to surface non-obvious opportunities, and (2) weekly planning — translating those discoveries into an actionable 7-day route calendar with weather-aware, time-slot-optimized stop sequences.

Without these capabilities, users default to intuition, miss high-value windows, and spend excessive time manually assembling routes day by day. Competitive tools (e.g., Placer.ai, AreaPulse) are adding similar spatial-intelligence features for SMBs, increasing the urgency.

# 2. Goals

## 2.1 User Goals

- See the map through multiple analytical lenses (demand score, opportunity gap, competitor density, transit accessibility)

- Toggle data overlays on/off to layer foot traffic, events, weather risk, and closures onto the base map — building a composite picture of any block at any hour

- Plan an entire week of routes in one session with a calendar-style planner that auto-suggests optimal stop sequences based on the selected filters and forecast conditions

- Reduce time from “opening the app” to “route finalized” by at least 50%

## 2.2 Business Goals

- Increase weekly active usage from single-session route builds to multi-day planning (target: 3+ sessions/week per active user)

- Re-establish feature parity with the Coffee-Planner prototype and extend beyond it

- Position DemandMap as the go-to spatial intelligence tool for NYC mobile vendors, canvassers, and pop-up operators

# 3. Non-Goals (v2.0)

- Multi-city expansion: All spatial data remains NYC-only. City expansion is a separate infrastructure initiative.

- Real-time GPS tracking: No live location tracking or turn-by-turn navigation. Routes are plans, not GPS guidance.

- Revenue/sales tracking: We will not build POS integration or sales attribution in this release.

- Custom data uploads: Users cannot upload their own GeoJSON or CSV layers yet. Premature without a defined schema.

- Mobile-native app: Responsive web only. Native iOS/Android is a separate roadmap item.

# 4. User Stories

## 4.1 Map Coloring & Visualization Modes

- As a mobile vendor, I want to switch between map coloring modes (demand score, opportunity gap, competitor density, transit accessibility) so that I can see the city through different strategic lenses without leaving the map.

- As a route planner, I want the color legend to update dynamically when I switch modes so that I always know what the colors represent.

- As a power user, I want to adjust opportunity-score weights (supply vs. demand vs. transit) via sliders so that I can tune the map to my business model.

## 4.2 Data Overlays

- As a food truck operator, I want to toggle a foot-traffic heatmap overlay so that I can see real-time pedestrian density on top of my demand map.

- As an event-based vendor, I want to see event pins with date, type, and expected attendance so that I can position myself near high-attendance events.

- As any user, I want to see a weather-risk overlay that highlights blocks with rain, extreme heat, or wind forecasts so that I can avoid risky locations.

- As a street canvasser, I want a construction/closure overlay that shows blocked streets and permit zones so that I don’t plan stops in inaccessible areas.

## 4.3 Weekly Planning

- As a daily operator, I want a 7-day calendar view alongside the map so that I can plan my full week of routes in one session instead of building one route at a time.

- As a planner, I want the AI to suggest an optimized weekly plan that distributes my time across the highest-opportunity blocks while avoiding repeat locations, so that I maximize coverage.

- As a team lead, I want to assign weekly route plans to team members and see their schedules side-by-side so that we avoid overlap and maximize territory coverage.

## 4.4 Enhanced Block Inspector

- As a vendor, I want to click any block and see a detailed card with demand by time window, competitor breakdown, transit lines, and historical performance so that I can make an informed decision before adding it to a route.

# 5. Requirements

| # | Requirement | Priority | Phase |
| --- | --- | --- | --- |
|  | MAP COLORING MODES |  |  |
| 5.1 | Add a “Color By” selector with four modes: Demand Score (current default), Opportunity Gap (demand minus supply), Competitor Density (inverse — lighter = fewer competitors), and Transit Accessibility (proximity-weighted score). | P0 | Phase 1 |
| 5.2 | Each mode recalculates block fill colors using its respective data field from the existing OpportunityScore table. Color ramp and legend update dynamically. | P0 | Phase 1 |
| 5.3 | Persist the user’s last-selected color mode in localStorage so it survives page reload. | P1 | Phase 1 |
| 5.4 | Allow custom weight sliders for Opportunity Score mode (supply %, demand %, transit %) — overriding the vertical-profile defaults. Sliders appear in the sidebar when Opportunity Gap mode is selected. | P1 | Phase 1 |
|  | DATA OVERLAYS |  |  |
| 5.5 | Upgrade the Transit overlay from simple station dots to a ridership heatmap using StationRidershipBaseline data, colored by current-hour passenger volume. | P0 | Phase 1 |
| 5.6 | Build an Events overlay that fetches from an events API (NYC Open Data or Eventbrite) and renders pins with date, type, venue, and estimated attendance. Clicking a pin shows detail card. | P0 | Phase 2 |
| 5.7 | Add a Weather Risk overlay that color-codes blocks by forecasted precipitation, wind, or extreme temperature for each time window. Uses existing Open-Meteo integration extended to spatial grid. | P1 | Phase 2 |
| 5.8 | Add a Construction/Closures overlay pulling from NYC DOT street closure permits. Render as hatched polygons or line segments with closure dates. | P1 | Phase 2 |
| 5.9 | Overlays are independently toggleable and composable — any combination can be active at once. Each overlay has its own legend entry. | P0 | Phase 1 |
|  | ENHANCED BLOCK INSPECTOR |  |  |
| 5.10 | Replace the basic popup with an expandable Block Inspector panel showing: demand sparkline across all 7 time windows, competitor breakdown (specialty/premium/mainstream count + names), subway lines and distance, land-use type, and historical route performance if available. | P0 | Phase 1 |
| 5.11 | Block Inspector includes a mini comparison mode: pin up to 3 blocks side-by-side to compare demand curves and opportunity scores. | P2 | Phase 3 |
|  | WEEKLY PLANNER |  |  |
| 5.12 | Add a Weekly Planner view accessible from the top nav. Displays 7 days as columns (or rows on mobile) with time-window slots. Each slot can hold one route or be empty. | P0 | Phase 2 |
| 5.13 | Drag-and-drop existing routes onto day/time slots. Create new routes directly from a planner slot (opens map in route-builder mode with the selected day and time pre-filled). | P0 | Phase 2 |
| 5.14 | AI Weekly Plan: a “Suggest My Week” button that calls Claude to generate a full 7-day plan. Claude considers demand forecasts, weather, events, competitor patterns, and the user’s vertical profile. Returns a structured plan the user can accept, edit, or regenerate. | P0 | Phase 2 |
| 5.15 | Weather-aware slot warnings: if a slot’s forecast shows rain >60% or wind >25mph, display an amber warning badge on that slot with option to swap to an indoor-adjacent alternative. | P1 | Phase 2 |
| 5.16 | Team schedule view: admin users see all team members’ weekly plans side-by-side. Overlap detection highlights when two team members are assigned to the same block at the same time. | P1 | Phase 3 |
| 5.17 | Route cloning: duplicate a previous week’s plan to the current week as a starting point, then adjust. | P1 | Phase 2 |
|  | EXPLORATION MODES |  |  |
| 5.18 | Neighborhood Ranking Panel: a sortable, filterable list of NYC neighborhoods (NTAs) ranked by average demand, opportunity gap, or competitor saturation for the selected time window. Clicking a neighborhood zooms the map to it. | P0 | Phase 1 |
| 5.19 | Time Lapse Mode: an animated playback that cycles the map through all 7 time windows (or a selectable range) so users can visually see how demand shifts throughout the day. | P1 | Phase 2 |
| 5.20 | Saved Views: let users save a combination of color mode + overlays + zoom/position + time window as a named “view” they can recall with one click. | P2 | Phase 3 |
| 5.21 | AI Insight Cards: contextual insights surfaced when the user pauses on a region — e.g., “This area has 40% fewer competitors than average but 2x the transit traffic. High opportunity.” Powered by Claude with block-cluster context. | P1 | Phase 2 |
|  | FILTERING ENHANCEMENTS |  |  |
| 5.22 | Add a multi-select borough filter (Manhattan, Brooklyn, Queens, Bronx, Staten Island) to constrain the map and all queries to selected boroughs only. | P0 | Phase 1 |
| 5.23 | Add competitor-type filter: show/hide by quality tier (specialty, premium, mainstream) and by chain vs. independent. | P1 | Phase 1 |
| 5.24 | Add a “max competitors within 500m” slider to highlight only blocks below a competitor threshold — surfacing underserved areas. | P1 | Phase 1 |

# 6. Phasing & Timeline

## Phase 1 — Explorer Upgrade (Weeks 1–3)

Map coloring modes, overlay composability, enhanced block inspector, neighborhood ranking, borough filters, competitor-type filters. This phase uses existing database tables and API endpoints with minimal backend changes.

## Phase 2 — Weekly Planner & Rich Overlays (Weeks 4–7)

Weekly planner view, AI weekly plan generation, events overlay, weather-risk overlay, closures overlay, time-lapse mode, AI insight cards, route cloning. Requires new API endpoints, Claude prompt engineering, and external data source integrations.

## Phase 3 — Power Features & Team Tools (Weeks 8–10)

Team schedule view with overlap detection, block comparison mode, saved views. These build on Phase 2 infrastructure and are lower-priority refinements.

# 7. Success Metrics

## 7.1 Leading Indicators (first 30 days)

| Metric | Target | Measurement |
| --- | --- | --- |
| Color-mode switch rate | >40% of sessions use a non-default mode | Event tracking on mode selector |
| Overlay activation rate | >60% of sessions enable 2+ overlays | Event tracking on overlay toggles |
| Weekly planner adoption | >30% of active users create a weekly plan within 14 days | Planner page visits + plan creation events |
| AI weekly plan accept rate | >50% of generated plans accepted (with or without edits) | Accept/edit/regenerate event tracking |
| Time to finalized route | 50% reduction vs. current baseline | Timestamp: session start → route status=active |

## 7.2 Lagging Indicators (60–90 days)

| Metric | Target | Measurement |
| --- | --- | --- |
| Weekly active sessions per user | 3+ sessions/week (up from ~1.5) | Session analytics |
| Routes created per user per week | 5+ (up from ~2) | Database route counts |
| User retention (30-day) | >70% | Cohort analysis |

# 8. Technical Considerations

- MapLibre GL performance: Multiple simultaneous overlays will increase layer count. Use source-layer merging and visibility toggling rather than adding/removing sources. Target <16ms frame time at z14 with 3 overlays active.

- Existing data model leverage: Color modes 5.1–5.2 require no new tables — OpportunityScore already stores supplyScore, demandScore, gapScore, and compositeScore. The API just needs to return the additional fields.

- Weekly planner data model: New WeeklyPlan entity linking a user + week-start-date to an ordered set of Route references by day and time window. Lightweight join table, no schema migration risk.

- Claude API cost management: AI Weekly Plan (5.14) sends more context than single-stop suggestions. Use claude-haiku-4-5-20251001 for cost efficiency. Cache weather/event context per session to reduce redundant fetches.

- External API dependencies: Events overlay (NYC Open Data), closures overlay (NYC DOT), and weather grid (Open-Meteo) introduce new external dependencies. Each needs a caching layer (15-min TTL for weather, 1-hour for events/closures) and graceful degradation if the API is unavailable.

# 9. Open Questions

| # | Question | Owner | Blocking? |
| --- | --- | --- | --- |
| Q1 | Which events API provides the best coverage for NYC? NYC Open Data vs. Eventbrite vs. PredictHQ? Need to evaluate data quality and rate limits. | Engineering | Yes (Phase 2) |
| Q2 | Should the weekly planner support recurring plans (e.g., “every Tuesday at Union Square”) or is clone-and-edit sufficient for v2? | Product + Users | No |
| Q3 | What is the acceptable Claude API budget per user per week for AI Weekly Plan generation? Need to estimate token usage and set rate limits. | Product + Eng | Yes (Phase 2) |
| Q4 | Do we want to A/B test the neighborhood ranking panel (sidebar list vs. modal vs. collapsible drawer)? | Design | No |
| Q5 | How should time-lapse animation speed be controlled? Auto-play with pause, or manual step-through, or both? | Design | No |

# 10. Appendix: Recommended Architecture Changes

## 10.1 New API Endpoints

- GET /api/map/blocks?colorMode={demand|gap|competitors|transit} — extend existing endpoint with color-mode parameter

- GET /api/map/events?bbox=...&date=... — cached proxy to external events API

- GET /api/map/closures?bbox=... — cached proxy to NYC DOT closure data

- GET /api/map/weather-grid?bbox=...&timeWindow=... — spatial weather risk scores

- GET /api/neighborhoods?sort={demand|gap|competitors}&timeWindow=... — ranked NTA list

- POST /api/planner/weekly — create/update weekly plan

- POST /api/planner/weekly/suggest — AI-generated weekly plan via Claude

## 10.2 New Prisma Models

- WeeklyPlan { id, tenantId, userId, weekStartDate, status, createdAt, updatedAt }

- WeeklyPlanSlot { id, weeklyPlanId, dayOfWeek (0–6), timeWindow, routeId (nullable), notes }

- SavedView { id, tenantId, userId, name, colorMode, overlays (JSON), bbox, zoom, timeWindow }

## 10.3 Frontend Component Tree (new)

- ColorModeSelector — dropdown/segmented control in sidebar

- DynamicLegend — updates color ramp labels per mode

- BlockInspector — expandable panel replacing popup

- NeighborhoodRanking — sortable/filterable NTA list

- WeeklyPlanner — 7-day calendar grid with drag-and-drop

- PlannerSlot — individual day/time cell

- AIWeeklyPlan — suggestion card with accept/edit/regenerate

- TimeLapseControls — play/pause/speed for animated time cycling